# GITHUB-NATIVE CODE QUALITY

# SonarQube Replacement POC

Implemented Controls, Runtime Evidence, Screenshots, Mapping Status, and Retirement Decision

DECISION Conditionally approve the GitHub-native pattern as a replacement for SonarQube for eligible GitHub-hosted repositories. Security scanning, reliability/maintainability feedback, coverage, PR enforcement, secret scanning, and dependency controls are implemented. SonarQube-only governance metrics remain explicit exceptions.

Repository

ms-pwc/github-code-quality

Demonstration pull request

#1 - intentionally blocked by security and coverage controls

Assessment date

18 August 2026

Classification: Internal proof of concept. Deliberately vulnerable code; never deploy.

Repository: https://github.com/ms-pwc/github-code-quality

Live POC pull request: https://github.com/ms-pwc/github-code-quality/pull/1

# Table of contents

Open this document in Word and update the table of contents if page numbers are not populated.

# 1. Document purpose and control

This report updates the supplied ‘SonarQube to GitHub Capability Mapping’ with the actual implementation and runtime evidence from this repository. Every capability is labelled DONE, PARTIAL, or NOT DONE. A documented capability is never presented as executed proof.

| Field | Value |
| --- | --- |
| Reference mapping | SonarQube-to-GitHub-CodeQL-Code-Quality-Detailed-Mapping.docx |
| POC language | C# / .NET 9 |
| Safe baseline | main branch; 6 tests; 100% covered application logic after bootstrap exclusion |
| GitHub POC branch | github-native-poc |
| SonarQube POC branch | sonarqube-poc |
| Evidence head | 5326bdf8ab636b4f3a078c52a5552549b449f51e |
| Evidence date | 18 August 2026 |
| Credential handling | No token or password is included in this report or committed evidence |

# 2. Executive decision

Recommended decision: YES, with stated conditions For this C# repository and the demonstrated pre-merge workflow, SonarQube can be removed and replaced by the combined GitHub-native pattern: CodeQL + GitHub Code Quality + built-in coverage upload + required workflow check + repository ruleset + secret/dependency controls. This is not an unconditional claim of one-to-one product parity.

## What is proven

• CodeQL blocked the pull request with 11 security alerts: 2 critical, 4 high, and 5 medium.

• GitHub Code Quality posted 10 deterministic inline findings: 9 reliability and 1 maintainability.

• GitHub built-in coverage reported 3% on the POC branch versus a 100% default-branch baseline.

• An explicit 80% coverage workflow check failed as designed.

• The active ruleset requires PR review, CI, dependency review, CodeQL results, and blocks high-or-higher security alerts.

• Secret scanning, push protection, Dependabot security updates, dependency review, and dependency graph/SBOM are enabled.

• The pull request merge state is BLOCKED.

## What is not proven or not equivalent

• No GitHub-native first-class duplication percentage or duplication gate was implemented.

• No aggregate cyclomatic/cognitive complexity metric or gate was implemented.

• No SonarQube-equivalent remediation-time technical-debt model was implemented.

• No single centralized, inherited per-language Quality Profile equivalent exists in this POC.

• The exact SonarQube Security Hotspot Reviewed/Safe workflow is not reproduced by GitHub alert triage.

• Organization/portfolio historical reporting was not implemented or validated.

• Custom CodeQL packs, AI findings, and Copilot Autofix were not enabled or validated.

Retirement guardrail Do not remove SonarQube from a production repository if any NOT DONE item is a mandatory audit, contract, or engineering requirement. Add an accepted compensating control or retain SonarQube for that scope.

# 3. Implemented GitHub-native architecture

| Layer | Implemented component | Purpose | Status |
| --- | --- | --- | --- |
| Security analysis | CodeQL advanced setup / security-extended | Semantic data-flow security analysis and PR annotations | DONE |
| Quality analysis | GitHub Code Quality managed C# analysis | Reliability and maintainability comments on PRs | DONE |
| Coverage | Coverlet -> Cobertura -> actions/upload-code-coverage@v1 | 3% versus 100% visibility and per-file comparison | DONE |
| Coverage enforcement | Test-CoverageThreshold.ps1 required CI check | Fail PR below 80% line coverage | DONE |
| Merge enforcement | Repository ruleset 20972666 | Review, required checks, CodeQL severity threshold | DONE |
| Secrets | Secret scanning + push protection | Detect and prevent supported credential patterns | DONE |
| Dependencies | Dependabot + dependency review + SBOM | Alerts, updates, PR policy, inventory | DONE |
| Ownership | CODEOWNERS and one approval | Govern workflow, docs, and sensitive source changes | DONE |

GitHub-native branch: https://github.com/ms-pwc/github-code-quality/tree/github-native-poc

CodeQL workflow: https://github.com/ms-pwc/github-code-quality/blob/github-native-poc/.github/workflows/codeql.yml

CI and coverage workflow: https://github.com/ms-pwc/github-code-quality/blob/github-native-poc/.github/workflows/ci.yml

Dependency review workflow: https://github.com/ms-pwc/github-code-quality/blob/github-native-poc/.github/workflows/dependency-review.yml

Dependabot configuration: https://github.com/ms-pwc/github-code-quality/blob/github-native-poc/.github/dependabot.yml

# 4. Test design and source equivalence

Both tool branches contain byte-identical defect-corpus files. Git blob identity proves that the compared source is the same; tool-specific workflow, script, and evidence commits are separate.

| Shared file | Git blob SHA-1 | Match |
| --- | --- | --- |
| QualityDemo.Api.csproj | c82754a50cbd18b690f0f4dcf7880aaffc1b0006 | DONE |
| VulnerableController.cs | b8843e01b8df74a15c0565c8bddf9bc4d581ff44 | DONE |
| SecurityHotspotExamples.cs | 71edfef006f8720d4b51c5cee979d4c22ab55f7f | DONE |
| ReliabilityExamples.cs | f55e1978e796998e2b60d65b09d7c359beda4766 | DONE |
| MaintainabilityExamples.cs | 063c8a24549a433d6a366c97d1fa4e3cd0ee1089 | DONE |
| DuplicatedBusinessRules.cs | b9fc563673bd3e5b380346a91bb758fa22fcc480 | DONE |

• The sample is intentionally non-deployable.

• Six tests execute only SafeCalculator; no vulnerable endpoint is invoked.

• Credential-like strings are synthetic POC placeholders.

• The GitHub PR remains open to preserve failing checks and annotations as evidence.

# 5. Detailed mapping implementation matrix

Status definitions: DONE = implemented and observed; PARTIAL = useful substitute exists but is not equivalent or not fully exercised; NOT DONE = not implemented or not proven in this repository.

| Mapping capability | GitHub implementation | Status | POC proof | Gap / production condition |
| --- | --- | --- | --- | --- |
| Vulnerabilities | CodeQL code scanning | DONE | 11 alerts; semantic C# security analysis; PR annotations; critical/high policy failure. | Validate every production language/framework and custom Sonar rule. |
| Security Hotspots | CodeQL review/dismissal | PARTIAL | ECB and cookie cases detected; alerts support auditable triage. Alerts remain open for evidence. | No distinct Hotspot type, Reviewed/Safe metric, or exact Sonar lifecycle. |
| Bugs / reliability | GitHub Code Quality | DONE | 9 inline reliability findings: null dereference, off-by-one, invalid format, self-assignment, and more. | Mandatory Sonar rules still require rule-by-rule validation. |
| Code smells | Code Quality maintainability | PARTIAL | 1 maintainability finding: container contents are never accessed. | SonarQube found 52 smells; GitHub breadth was materially narrower. |
| Maintainability | Findings and default-branch score | PARTIAL | PR comments and managed weekly C# scan are configured. | No equivalent remediation model, history, or broad rule set proven. |
| Coverage visibility | Built-in Cobertura upload | DONE | 3% branch versus 100% default baseline. | Equivalent only when report scope and exclusions align. |
| Coverage gate | Required custom workflow check | DONE | 80% threshold failed and contributes to merge blocking. | Managed Restrict code coverage rule was not API-configured. |
| Quality gate outcome | Ruleset + required checks + CodeQL | DONE | mergeStateStatus=BLOCKED; CodeQL and coverage checks failed. | Distributed controls replace one SonarQube gate object. |
| Native Code Quality threshold | Require code quality results | NOT DONE | Managed analysis ran; product-managed ruleset threshold not configured via public REST schema. | Configure via supported UI/API and verify blocking. |
| Duplication | No first-class equivalent implemented | NOT DONE | SonarQube: 21.6%, 118 lines, 2 blocks. | Add approved duplicate-code check or retain SonarQube. |
| Complexity | Individual quality rules only | NOT DONE | SonarQube: cyclomatic 92, cognitive 51. | No aggregate GitHub metric or gate implemented. |
| Technical debt | Findings/age/custom reports | NOT DONE | SonarQube: 343 remediation minutes. | No one-to-one debt model implemented. |
| Quality profiles | Suites/packs + managed rules | PARTIAL | security-extended and managed C# rules are active. | No centralized inherited profile; no custom query pack. |
| History / portfolios | Repository and org views | NOT DONE | Repository PR/check/API proof only. | Portfolio trends, retention, and audit exports not validated. |
| Secret scanning | Scanning + push protection | DONE | Enabled; 0 open alerts. | Non-provider patterns and validity checks disabled. |
| Dependency risk | Dependabot + review + graph | DONE | Review passed; 0 alerts; SBOM has 10 packages. | License policy and org-wide governance not tested. |
| AI findings / Autofix | Code Quality AI | NOT DONE | ai_findings_option=disabled; Autofix not validated. | Requires entitlement/credits and governance. |
| Custom security rules | Custom CodeQL packs/models | NOT DONE | security-extended only. | Map mandatory custom Sonar rules before retirement. |

# 6. GitHub Code Quality configuration proof

| Configuration | Observed value | Status |
| --- | --- | --- |
| State | configured | DONE |
| Language | csharp | DONE |
| Schedule | weekly | DONE |
| Runner | standard | DONE |
| AI findings | disabled | NOT DONE |

Figure 1. Public POC pull request showing the deliberately vulnerable change set and repository-native quality workflow context.

Live pull request: https://github.com/ms-pwc/github-code-quality/pull/1

# 7. Security implementation and CodeQL proof

Verified security result 11 CodeQL alerts: 2 critical, 4 high, and 5 medium. The CodeQL security check failed and contributed to the blocked merge.

| Severity | Finding | CodeQL rule | Location | Evidence URL |
| --- | --- | --- | --- | --- |
| CRITICAL | Uncontrolled command line | cs/command-line-injection | src/QualityDemo.Api/Controllers/VulnerableController.cs:42 | https://github.com/ms-pwc/github-code-quality/security/code-scanning/4 |
| CRITICAL | Untrusted XML is read insecurely | cs/xml/insecure-dtd-handling | src/QualityDemo.Api/Controllers/VulnerableController.cs:86 | https://github.com/ms-pwc/github-code-quality/security/code-scanning/6 |
| HIGH | SQL query built from user-controlled sources | cs/sql-injection | src/QualityDemo.Api/Controllers/VulnerableController.cs:31 | https://github.com/ms-pwc/github-code-quality/security/code-scanning/2 |
| HIGH | Regular expression injection | cs/regex-injection | src/QualityDemo.Api/Controllers/VulnerableController.cs:95 | https://github.com/ms-pwc/github-code-quality/security/code-scanning/3 |
| HIGH | Encryption using ECB | cs/ecb-encryption | src/QualityDemo.Api/Services/SecurityHotspotExamples.cs:36 | https://github.com/ms-pwc/github-code-quality/security/code-scanning/10 |
| HIGH | Uncontrolled data used in path expression | cs/path-injection | src/QualityDemo.Api/Controllers/VulnerableController.cs:55 | https://github.com/ms-pwc/github-code-quality/security/code-scanning/11 |
| MEDIUM | Missing XML validation | cs/xml/missing-validation | src/QualityDemo.Api/Controllers/VulnerableController.cs:86 | https://github.com/ms-pwc/github-code-quality/security/code-scanning/1 |
| MEDIUM | URL redirection from remote source | cs/web/unvalidated-url-redirection | src/QualityDemo.Api/Controllers/VulnerableController.cs:74 | https://github.com/ms-pwc/github-code-quality/security/code-scanning/5 |
| MEDIUM | Log entries created from user input | cs/log-forging | src/QualityDemo.Api/Controllers/VulnerableController.cs:101 | https://github.com/ms-pwc/github-code-quality/security/code-scanning/7 |
| MEDIUM | Cookie 'Secure' attribute is not set to true | cs/web/cookie-secure-not-set | src/QualityDemo.Api/Controllers/VulnerableController.cs:108 | https://github.com/ms-pwc/github-code-quality/security/code-scanning/8 |
| MEDIUM | Cookie 'HttpOnly' attribute is not set to true | cs/web/cookie-httponly-not-set | src/QualityDemo.Api/Controllers/VulnerableController.cs:108 | https://github.com/ms-pwc/github-code-quality/security/code-scanning/9 |

Figure 2. CodeQL check proof: 11 new alerts, including 2 critical vulnerabilities. Severity totals and the branch-alert link are visible.

Branch code-scanning alerts: https://github.com/ms-pwc/github-code-quality/security/code-scanning?query=pr%3A1+tool%3ACodeQL+is%3Aopen

## Planned security scenarios not observed as CodeQL alerts

NOT DONE / not detected in this corpus No CodeQL alert was observed for the SSRF fixture, reflected-XSS fixture, response-splitting fixture, MD5 fixture, predictable-random fixture, or certificate-validation-bypass fixture. Replacement approval remains conditional on mandatory rule/framework mapping.

# 8. Reliability and maintainability proof

Verified GitHub Code Quality result 10 inline findings were posted by github-code-quality[bot]: 9 reliability findings and 1 maintainability finding.

| Category | Finding | Location | Inline evidence URL |
| --- | --- | --- | --- |
| Reliability | Dereferenced variable is always null | src/QualityDemo.Api/Services/ReliabilityExamples.cs:13 | https://github.com/ms-pwc/github-code-quality/pull/1#discussion_r3801350927 |
| Reliability | Invalid string formatting | src/QualityDemo.Api/Services/ReliabilityExamples.cs:49 | https://github.com/ms-pwc/github-code-quality/pull/1#discussion_r3801350949 |
| Reliability | Self-assignment | src/QualityDemo.Api/Services/ReliabilityExamples.cs:54 | https://github.com/ms-pwc/github-code-quality/pull/1#discussion_r3801350966 |
| Reliability | Self-assignment | src/QualityDemo.Api/Services/ReliabilityExamples.cs:55 | https://github.com/ms-pwc/github-code-quality/pull/1#discussion_r3801350981 |
| Maintainability | Container contents are never accessed | src/QualityDemo.Api/Services/MaintainabilityExamples.cs:41 | https://github.com/ms-pwc/github-code-quality/pull/1#discussion_r3801351000 |
| Reliability | Off-by-one comparison against container length | src/QualityDemo.Api/Services/ReliabilityExamples.cs:25 | https://github.com/ms-pwc/github-code-quality/pull/1#discussion_r3801351019 |
| Reliability | Container contents are never initialized | src/QualityDemo.Api/Services/ReliabilityExamples.cs:67 | https://github.com/ms-pwc/github-code-quality/pull/1#discussion_r3801351040 |
| Reliability | Character passed to StringBuilder constructor | src/QualityDemo.Api/Services/ReliabilityExamples.cs:44 | https://github.com/ms-pwc/github-code-quality/pull/1#discussion_r3801351060 |
| Reliability | Call to ReferenceEquals(...) on value type expressions | src/QualityDemo.Api/Services/ReliabilityExamples.cs:39 | https://github.com/ms-pwc/github-code-quality/pull/1#discussion_r3801351074 |
| Reliability | Potentially dangerous use of non-short-circuit logic | src/QualityDemo.Api/Services/ReliabilityExamples.cs:73 | https://github.com/ms-pwc/github-code-quality/pull/1#discussion_r3801351088 |

Figure 3. GitHub Code Quality inline finding. The bot identifies a definite null dereference and provides source-level remediation guidance.

First Code Quality inline finding: https://github.com/ms-pwc/github-code-quality/pull/1#discussion_r3801350927

## Quality cases not observed

The managed C# rules did not produce an inline finding for every planned smell/reliability case. Examples not observed include possible-null dereference, missing dispose, empty catch, lock(this), explicit GC.Collect, redundant Boolean expressions, nested-if simplification, string concatenation in a loop, aggregate complexity, and duplication. These are recorded as gaps rather than successes.

# 9. Coverage implementation and gate proof

| Coverage evidence | Observed value | Result |
| --- | --- | --- |
| Default branch baseline | 100% | DONE |
| github-native-poc branch | 3% | DONE |
| Coverage drop | 97 percentage points | DONE |
| Required workflow threshold | 80% | DONE |
| Coverage check conclusion | Failure (intentional) | DONE |
| Managed Restrict code coverage rule | Not configured through public REST API | NOT DONE |

Figure 4. Pull-request overview showing the Code Quality coverage indicator (3% on new code). The built-in bot comment records 3% branch coverage versus the 100% baseline.

Built-in Code Coverage Overview comment: https://github.com/ms-pwc/github-code-quality/pull/1#issuecomment-5324136729

Why this is equivalent in outcome Neither SonarQube nor GitHub runs tests by itself. Coverlet generates the report. SonarQube imports OpenCover; GitHub imports Cobertura. The GitHub CI check enforces the 80% threshold, and the ruleset requires that check.

# 10. Quality gate and merge-control proof

Verified enforcement outcome Pull request merge state: BLOCKED. CodeQL security and the 80% coverage check failed. Required checks and review policy remain enforced by the active ruleset.

| Ruleset control | Configuration | Status |
| --- | --- | --- |
| Enforcement | active | DONE |
| Target | Default branch | DONE |
| Pull request | 1 approval; code owner; last-push approval; resolve conversations | DONE |
| Required checks | Build, test, and collect coverage; Analyze C# security; Review dependency changes | DONE |
| Code scanning threshold | CodeQL high_or_higher; errors | DONE |
| Force push/deletion protection | Enabled | DONE |
| Emergency bypass | Organization administrators; audited | DONE |
| Native Code Quality severity threshold | Not configured | NOT DONE |
| Native coverage threshold rule | Not configured | NOT DONE |

Figure 5. Pull-request checks proof. GitHub-native analysis ran in Actions; strict security and coverage policies prevent a successful merge.

Figure 6. Active repository ruleset page. The rule applies to the default branch and remains auditable in repository settings.

Active ruleset: https://github.com/ms-pwc/github-code-quality/rules/20972666

# 11. Complementary GitHub-native security controls

| Control | Observed state | Evidence / result | Status |
| --- | --- | --- | --- |
| Secret scanning | enabled | 0 open alerts | DONE |
| Push protection | enabled | Blocks supported secret patterns before push | DONE |
| Secret non-provider patterns | disabled | Unavailable/disabled | NOT DONE |
| Secret validity checks | disabled | Unavailable/disabled | NOT DONE |
| Dependabot security updates | enabled | 0 open alerts | DONE |
| Dependency review | Required PR check | Passed | DONE |
| Dependency graph / SBOM | Enabled | 10 packages inventoried | DONE |

Figure 7. CodeQL workflow history in GitHub Actions. Security analysis runs are repository-native and auditable.

# 12. SonarQube benchmark result on the same source

SonarQube was run locally on the byte-identical sonarqube-poc branch to provide a benchmark—not to claim identical rules or counts.

| SonarQube metric | Observed value |
| --- | --- |
| Quality Gate | FAILED / ERROR |
| Vulnerabilities | 10; security rating E (5.0) |
| Bugs | 8; reliability rating E (5.0) |
| Code Smells | 52 |
| Total issues | 70: 5 Blocker, 4 Critical, 25 Major, 34 Minor, 2 Info |
| Coverage | 2.7%; 193 of 199 lines uncovered |
| Duplication | 21.6%; 118 duplicated lines; 2 blocks |
| Complexity | 92 cyclomatic; 51 cognitive |
| Technical debt | 343 minutes remediation effort |
| Security Hotspots | 0 in the installed 26.8 C# catalog |

Figure 8. SonarQube dashboard on the same source: failed Quality Gate, 10 vulnerabilities, 8 bugs, 52 code smells, 2.7% coverage, and 21.6% duplication.

Figure 9. SonarQube Issues view showing the broader 70-issue result and classic Bug/Vulnerability/Code Smell taxonomy.

Figure 10. SonarQube Measures view proving coverage, duplication, size, complexity, and technical-debt metrics.

Figure 11. SonarQube Security Hotspots page showing no hotspot emitted by the installed 26.8 C# rule catalog. This limitation is recorded, not hidden.

# 13. Explicit NOT DONE and PARTIAL register

The following items must not be described as implemented They are absent, structurally different, disabled, or not empirically validated in this repository.

| Item | Status | Required disposition |
| --- | --- | --- |
| Exact Security Hotspot Reviewed/Safe lifecycle and metric | PARTIAL | GitHub alert dismissal is an auditable substitute, not the same model. |
| Native duplication percentage and gate | NOT DONE | Add approved third-party/custom check or retain SonarQube. |
| Aggregate cyclomatic/cognitive complexity and gate | NOT DONE | No equivalent implemented. |
| Remediation-time technical-debt model | NOT DONE | No one-to-one GitHub metric. |
| Central inherited Quality Profile | PARTIAL | Controls split across query suite, managed rules, and ruleset. |
| Custom CodeQL query/model packs | NOT DONE | security-extended only. |
| Native Require code quality results threshold | NOT DONE | Managed analysis exists; threshold not configured. |
| Native Restrict code coverage ruleset | NOT DONE | Custom required 80% check implemented instead. |
| AI findings / Copilot Autofix | NOT DONE | AI disabled; Autofix not validated. |
| Organization/portfolio trends and audit exports | NOT DONE | Repository-level evidence only. |
| Secret non-provider patterns / validity checks | NOT DONE | Disabled in repository settings. |
| Every planned CodeQL security fixture | PARTIAL | Six planned fixture classes did not generate alerts. |
| Every Sonar reliability / maintainability rule | PARTIAL | GitHub produced 10 findings versus 60 Sonar Bug/Smell issues. |
| Commercial/licensing and policy approval | NOT DONE | Requires contract, cost, and stakeholder confirmation. |

# 14. SonarQube retirement decision framework

Approve removal when all conditions below are true The repository uses supported languages/frameworks; mandatory rules are mapped; coverage and merge controls are active; gaps are accepted or compensated; licensing and policy are approved; and the GitHub ruleset is centrally governed.

## Do not remove SonarQube when any condition below is true

• A mandatory language or framework is unsupported by CodeQL or GitHub Code Quality.

• A mandatory custom Sonar rule/profile has no GitHub or custom-check equivalent.

• Duplication, aggregate complexity, remediation debt, hotspot-reviewed percentage, or portfolio history is required and no compensating control is approved.

• GitHub Code Quality entitlement, Actions capacity, or AI-credit governance is not approved.

• Required organization dashboards, audit exports, retention, or separation of duties are not verified.

• The ruleset can be bypassed without an accepted organization-wide exception process.

## Recommended production rollout

1. Export every SonarQube Quality Gate condition, active Quality Profile rule, exclusion, plugin, and report dependency.

2. Classify each as CodeQL, Code Quality, coverage, ruleset/check, custom query/check, accepted retirement, or blocking gap.

3. Pilot on a representative repository and compare scenario detection, not raw counts.

4. Run rulesets in evaluate mode where available; activate after check contexts are stable.

5. Obtain security, engineering, audit, licensing, and policy approval for every accepted gap.

6. Retire SonarQube repository by repository, retain evidence, and maintain a rollback path.

# 15. Demonstration script

1. Open the repository and explain the safe main baseline plus the byte-identical POC branches.

2. Open PR #1 and show security, reliability, maintainability, duplication, complexity, and untested code fixtures.

3. Open the failing CodeQL check and show 11 alerts: 2 critical, 4 high, 5 medium.

4. Open Files changed and show github-code-quality[bot] inline findings.

5. Open the Code Coverage Overview and show 3% versus 100%.

6. Open checks and show the 80% coverage failure and dependency-review success.

7. Open the active ruleset and show PR review, required checks, and high-or-higher CodeQL protection.

8. Show mergeStateStatus BLOCKED.

9. Open SonarQube and show 70 issues, 2.7% coverage, 21.6% duplication, complexity, debt, and failed gate.

10. Finish with the NOT DONE table and explain the conditional retirement decision.

Closing statement The POC proves that the main pre-merge developer workflow can move to GitHub-native controls for this supported C# repository. It also proves that replacement is a composed control pattern—not CodeQL alone—and that some SonarQube governance metrics remain explicit gaps.

# 16. Evidence and navigation index

| Evidence | Where to look |
| --- | --- |
| POC pull request | https://github.com/ms-pwc/github-code-quality/pull/1 |
| CodeQL branch alerts | https://github.com/ms-pwc/github-code-quality/security/code-scanning?query=pr%3A1+tool%3ACodeQL+is%3Aopen |
| GitHub Code Quality repository view | https://github.com/ms-pwc/github-code-quality/security/code-quality |
| Coverage bot comment | https://github.com/ms-pwc/github-code-quality/pull/1#issuecomment-5324136729 |
| Active ruleset | https://github.com/ms-pwc/github-code-quality/rules/20972666 |
| Actions history | https://github.com/ms-pwc/github-code-quality/actions |
| GitHub-native branch | https://github.com/ms-pwc/github-code-quality/tree/github-native-poc |
| SonarQube branch/evidence | https://github.com/ms-pwc/github-code-quality/tree/sonarqube-poc |
| Local SonarQube dashboard | http://localhost:9000/dashboard?id=github-code-quality-poc |

Repository: https://github.com/ms-pwc/github-code-quality

POC pull request: https://github.com/ms-pwc/github-code-quality/pull/1

Ruleset: https://github.com/ms-pwc/github-code-quality/rules/20972666

Code scanning: https://github.com/ms-pwc/github-code-quality/security/code-scanning?query=pr%3A1+tool%3ACodeQL+is%3Aopen

# 17. Official product references

| Reference | URL |
| --- | --- |
| GitHub CodeQL | https://docs.github.com/en/code-security/code-scanning/introduction-to-code-scanning/about-code-scanning-with-codeql |
| GitHub Code Quality | https://docs.github.com/en/code-security/concepts/code-quality/code-quality |
| CodeQL-powered Code Quality | https://docs.github.com/en/code-security/reference/code-quality/codeql-detection |
| Built-in code coverage | https://docs.github.com/en/code-security/how-tos/maintain-quality-code/set-up-code-coverage |
| Repository rulesets | https://docs.github.com/en/repositories/configuring-branches-and-merges-in-your-repository/managing-rulesets/about-rulesets |
| Secret Scanning | https://docs.github.com/en/code-security/secret-scanning/introduction/about-secret-scanning |
| Dependency review | https://docs.github.com/en/code-security/supply-chain-security/understanding-your-software-supply-chain/about-dependency-review |
| SonarQube Server | https://docs.sonarsource.com/sonarqube-server/latest/ |
| SonarQube quality gates | https://docs.sonarsource.com/sonarqube-server/quality-standards-administration/managing-quality-gates |
| SonarQube quality profiles | https://docs.sonarsource.com/sonarqube-server/instance-administration/analysis-functions/quality-profiles |

End of report

Generated from live GitHub API evidence and committed SonarQube API/screenshot evidence on 18 August 2026.